# TEST PLAN DOCUMENT

| Field | Value |
| --- | --- |
| Project Name | Demo Web Shop Testing |
| Application Name | Demo Web Shop |
| Document Name | Test Plan |
| Document ID | TP-DWS-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | Sneha Singh |
| Reviewed By | QA Lead |
| Approved By | Project Manager |
| Document Status | Draft |

# 3. Project Overview

3.1 Project Description

Demo Web Shop is a sample e-commerce web application that allows users to browse products, register accounts, log in, manage shopping carts, and place orders. The login functionality enables registered users to securely access their accounts and personalized features.

3.2 Business Objective

To ensure users can securely authenticate into the application, access their accounts, and perform e-commerce activities without login-related issues.

3.3 Application Overview

Modules

| Module | Description |
| --- | --- |
| Login | User Authentication |
| Registration | New User Signup |
| Product Catalog | Browse Products |
| Shopping Cart | Add/Remove Products |
| Checkout | Order Placement |
| User Account | Profile Management |

3.4 Testing Objective

The objective of testing is to verify that:

- Users can log in with valid credentials.

- Invalid credentials are handled correctly.

- Error messages are displayed appropriately.

- Login functionality works across browsers.

- Security vulnerabilities are not present.

- User sessions are created and terminated correctly.

# 4. Scope of Testing

4.1 In Scope

| Module | Features |
| --- | --- |
| Login | Email Validation |
| Login | Password Validation |
| Login | Login Button Functionality |
| Login | Authentication |
| Login | Error Messages |
| Login | Remember Me Option |
| Login | Forgot Password Link |
| Login | Session Management |
| Login | Logout Functionality |

4.2 Out of Scope

| Feature | Reason |
| --- | --- |
| Order Placement | Covered in separate release |
| Payment Gateway | Not part of login testing |
| Admin Portal | Independent module |
| Product Search | Separate testing cycle |

# 5. Test Items

| Test Item | Description | Version |
| --- | --- | --- |
| Login Page | User Authentication Screen | Current Build |
| Authentication Service | User Credential Validation | Current Build |
| Session Service | User Session Management | Current Build |

6. Testing Types

Functional Testing

- Smoke Testing

- Sanity Testing

- System Testing

- Regression Testing

- User Acceptance Testing

Non-Functional Testing

- Security Testing

- Compatibility Testing

- Usability Testing

- Accessibility Testing

Other Testing

- UI Testing

- Cross-browser Testing

- Responsive Testing

- Negative Testing

- Boundary Value Testing

# 7. Test Strategy

7.1 Test Approach

Testing will follow a risk-based methodology focusing first on critical login flows and authentication functionality.

High-priority scenarios:

- Successful Login

- Invalid Login

- Locked Account Handling

- Session Creation

- Logout

7.2 Manual Testing

Manual testing will be used for:

- Exploratory Testing

- User Interface Validation

- Error Message Validation

- Accessibility Checks

7.3 Automation Testing

Automation will cover:

- Login Regression Suite

- Smoke Suite

- Browser Compatibility Checks

Tool: Selenium WebDriver with TestNG/PyTest

7.4 API Testing

Authentication APIs will be validated using:

- Postman

- REST Assured

7.5 Database Testing

Validation of:

- User records

- Login timestamps

- Session creation

# 8. Test Environment

| Environment | Details |
| --- | --- |
| Environment | QA |
| Application URL | https://demowebshop.tricentis.com/login |
| OS | Windows 11 |
| Browser | Chrome, Edge, Firefox |
| Browser Versions | Latest Stable Versions |
| Mobile Devices | Android, iPhone |
| Database | SQL Server |
| Network | Corporate Network |

# 9. Test Data Requirements

| Data Type | Description | Example |
| --- | --- | --- |
| Valid User | Registered User | testbuyer@example.test |
| Valid Password | Valid Password | Welcome@123 |
| Invalid User | Unregistered User | invaliduser@example.test |
| Invalid Password | Wrong Password | Wrong@123 |
| Empty Email | Blank Input | "" |
| Empty Password | Blank Input | "" |
| SQL Injection | Security Test Data | ' OR '1'='1 |
| XSS | Security Test Data | <script>alert(1)</script> |

Note: Only fictitious test accounts must be used.

# 8. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Planning & Reporting |
| QA Lead | Review & Coordination |
| QA Engineer | Test Execution |
| Automation Engineer | Framework Maintenance |
| Developer | Bug Fixing |
| Business Analyst | Requirement Clarification |

# 9. Tools

| Purpose | Tool |
| --- | --- |
| Test Management | Excel / Azure DevOps |
| UI Automation | Selenium |
| API Testing | Postman |
| Defect Tracking | Jira |
| Reporting | Allure |
| Version Control | GitHub |

# 10. Automation Strategy

Automation Scope

- Successful Login

- Invalid Login

- Logout

- Forgot Password

- Session Timeout

- Cross Browser Login

Automation Framework

| Component | Technology |
| --- | --- |
| Language | Python |
| UI Automation | Selenium |
| Framework | PyTest |
| Reporting | Allure |
| CI/CD | GitHub Actions |
| Version Control | Git |

# 11. Risks and Mitigation

| Risk ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-001 | Environment Unavailable | Medium | High | Maintain Backup Environment |
| R-002 | Requirement Changes | High | High | Update RTM Immediately |
| R-003 | Test Data Issues | Medium | Medium | Prepare Data Early |
| R-004 | Browser Compatibility Issues | Medium | High | Execute Cross-browser Tests |
| R-005 | Authentication Service Downtime | High | High | Coordinate with Development Team |

# 12. Test Schedule

| Activity | Start Date | End Date | Owner | Status |
| --- | --- | --- | --- | --- |
| Requirement Analysis | 02-Sep-2026 | 02-Sep-2026 | QA | Planned |
| Test Planning | 03-Sep-2026 | 03-Sep-2026 | QA Lead | Planned |
| Test Case Design | 04-Sep-2026 | 04-Sep-2026 | QA | Planned |
| Test Data Preparation | 05-Sep-2026 | 05-Sep-2026 | QA | Planned |
| Test Execution | 06-Sep-2026 | 08-Sep-2026 | QA | Planned |
| Regression Testing | 09-Sep-2026 | 09-Sep-2026 | QA | Planned |
| Test Closure | 10-Sep-2026 | 10-Sep-2026 | QA Lead | Planned |

# 13. Test Deliverables

Before Testing

- Test Plan

- RTM

- Test Scenarios

- Test Cases

- Test Data Sheet

During Testing

- Test Execution Report

- Defect Reports

- Daily Status Reports

After Testing

- Test Summary Report

- Defect Summary

- Requirement Coverage Report

- Sign-off Report

# 14. Release Recommendation

Recommendation:

☑ Ready for Release
☐ Ready with Known Issues
☐ Not Ready for Release