# TEST STRATEGY REPORT

Document Information

| Field | Details |
| --- | --- |
| Project Name | SauceDemo Application Testing |
| Application Name | SauceDemo |
| Version | SauceDemo v1 |
| Test Type | Functional, UI, Regression & Exploratory Testing |
| Environment | UAT |
| Browser | Google Chrome |
| Prepared By | AI Testing Agent |
| Date | 02-Sep-2026 |

1. Purpose

The purpose of this Test Strategy document is to define the overall testing approach, objectives, scope, resources, test types, tools, and defect management process for the SauceDemo web application. The strategy ensures that critical business functionalities are validated and defects are identified before production release.

2. Testing Objectives

- Validate core business functionality.

- Verify end-to-end purchasing workflow.

- Ensure users can browse products successfully.

- Verify cart and checkout operations.

- Validate login and logout functionality.

- Identify UI, Functional, Validation, and Performance issues.

- Ensure application stability through regression testing.

3. Scope of Testing

In Scope

Authentication Module

- Valid Login

- Invalid Login

- Locked User Validation

- Logout Functionality

Inventory Module

- Product Listing

- Product Details

- Product Images

- Product Sorting

Cart Module

- Add to Cart

- Remove from Cart

- Cart Badge Validation

Checkout Module

- First Name Validation

- Last Name Validation

- Postal Code Validation

- Checkout Completion

Navigation Module

- Hamburger Menu

- About Link

- Logout Link

- Reset App State

- Application Logo Navigation

Out of Scope

- Database Testing

- Security Testing

- Penetration Testing

- Mobile Testing

- API Automation

- Load Testing

- Accessibility Compliance Testing

4. Test Approach

Functional Testing

Validate all business features against expected behavior.

Examples

- User login

- Add product to cart

- Remove product from cart

- Checkout process

UI Testing

Verify:

- Product names

- Product images

- Layout consistency

- Navigation controls

- Links and buttons

Validation Testing

Verify:

- Mandatory fields

- Input restrictions

- Error messaging

- Checkout validations

Exploratory Testing

Perform unscripted testing to identify unexpected issues.

Examples:

- Rapid navigation

- Multiple cart operations

- Invalid checkout scenarios

Regression Testing

After bug fixes, execute impacted test cases to ensure no existing functionality is affected.

5. Test Environment

| Component | Details |
| --- | --- |
| Environment | UAT |
| Application URL | https://www.saucedemo.com |
| Browser | Chrome |
| OS | Windows 11 |
| Network | Stable Internet Connection |
| Test Device | Desktop/Laptop |

6. Test Data Strategy

SauceDemo provides special test users for different testing scenarios.

| User Type | Usage |
| --- | --- |
| standard_user | Normal functional testing |
| locked_out_user | Access restriction testing |
| problem_user | Functional defect testing |
| performance_glitch_user | Performance testing |
| error_user | Error scenario testing |
| visual_user | UI and visual verification |

7. Entry Criteria

Testing will begin when:

- Application is deployed successfully.

- Build is available in UAT.

- Test environment is accessible.

- Test cases are reviewed.

- Test accounts are available.

8. Exit Criteria

Testing will be completed when:

- 100% planned test cases are executed.

- Critical defects are resolved.

- Test execution report is completed.

- Defect reports are submitted.

- Stakeholder approval is received.

9. Defect Management Strategy

Defect Lifecycle

Plain Text

1

New

2

↓

3

Open

4

↓

5

Assigned

6

↓

7

In Progress

8

↓

9

Fixed

10

↓

11

Retest

12

↓

13

Closed

Show more lines

Alternative Path:

Plain Text

1

New → Open → Rejected

Show more lines

10. Severity Definition

| Severity | Description |
| --- | --- |
| Critical | Business flow completely blocked |
| High | Major functionality affected |
| Medium | Functionality works with issues |
| Low | Cosmetic/UI issue |

11. Priority Definition

| Priority | Description |
| --- | --- |
| High | Immediate fix required |
| Medium | Fix before release |
| Low | Can be addressed later |

12. Risk Analysis

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Environment instability | High | Validate environment before execution |
| Requirement ambiguity | Medium | Review requirements with stakeholders |
| Test data limitation | Medium | Use provided SauceDemo accounts |
| High defect volume | High | Prioritize business-critical modules |

13. Deliverables

The following testing artifacts will be produced:

- Test Strategy Report

- Test Plan

- Test Scenarios

- Test Cases

- RTM (Requirement Traceability Matrix)

- Defect Report

- Detailed Bug Report

- Bug Analysis Report

- Test Execution Report

- Test Summary Report

14. Testing Metrics

| Metric | Target |
| --- | --- |
| Test Case Execution | 100% |
| Requirement Coverage | 100% |
| Critical Defect Closure | 100% |
| High Defect Closure | 95% |
| Regression Coverage | 100% |

15. Conclusion

The testing strategy focuses on validating all critical e-commerce workflows of the SauceDemo application, including authentication, inventory management, cart operations, checkout processing, and navigation functionality. Functional, UI, validation, exploratory, and regression testing techniques will be used to maximize coverage and defect detection. The application should proceed to release only after all critical and high-severity defects are resolved and successfully verified through regression testing.